STF 472 – SES/SatEC Reference scenarios for Emergency satellite-assisted Telecommunication Services

STF 473 - Alert Message Encapsulation

Participants

| TB/Secretariat representatives |
| --- |
| Jean-Jacques Bloch | TC SES Chairman | jjbloch@satconcept.com |
| Alice De Casanove | SES/SatEC Chairman | alice.decasanove@astrium.eads.net |
| Laurent Franck | Telecom Bretagne (French Ministry) | Laurent.Franck@telecom-bretagne.eu |
| Luca Ronga | CNIT | luca.ronga@cnit.it |
| Alberto Berrini | STF Manager | alberto.berrini@etsi.org |
| Bernt Mattsson | TC SES Technical Officer | Bernt.Mattsson@etsi.org |
| Thierry Comont | STF Support and Administration | thierry.comont@etsi.org |
| STF candidates |
| STF 472 (Emergency scenarios): |
| Egil Bovim | Egil Bovim Consulting / KoKom | egil.bovim@gmail.com |
| Haitham Cruickshank | CCSR | H.Cruickshank@surrey.ac.uk |
| Robert Mort | Systek Consulting / THALES | mort.robert@gmail.com |
| Anton Donner | Ingenieurbüro Donner / DLR | Anton.Donner@dlr.de |
| Julian Seseña Navarro | Wireless Partners | julian.sesena@wirelesspartners.es |
| STF 473 (Message Encapsulation): |
| Sara Jayousi | CNIT | sara.jayousi@cnit.it |
| Josef Rammer | Dr. Rammer RM e.U. / HUGHES | josef.rammer@gmail.com |
| Matteo Berioli | ROCMA / DLR | matteo.berioli@dlr.de |

Copy

| Gavin Craik | EC/EFTA Relations | gavin.craik@etsi.org |
| --- | --- | --- |

Table of content

1	Introduction	3

2	STF concept	3

3	STF funding	3

4	In-kind contribution	3

5	STF deliverables	3

6	Review of Terms of Reference	4

7	Steering Group	4

8	Selection of experts and STF leader	4

9	Work plan review	4

10	Task allocation and initial contracts	4

10.1	Resources allocation STF472	4

10.2	Resources allocation STF473	4

11	Contracts	5

11.1	STF472 – initial contracts	5

11.2	STF473 – initial contracts	5

12	STF reporting	5

13	Milestones schedule	6

13.1	Milestones STF472	6

13.2	Milestones STF473	7

14	Electronic working tools	7

14.1	STF folder on “docbox”	7

14.2	STF folders in the internal ETSI NW (H and P drives) not required	8

14.3	e-mail	8

14.4	STF presentation page on the ETSI Portal	8

14.5	Access rights	8

15	Organization of the work	9

15.1	Establishment of Contracts	9

15.2	Social Security and Work Permit	9

15.3	Session plan	9

15.4	Declaration of time spent	9

15.5	Travels	10

15.6	Milestones and reporting	11

15.7	Invoicing	11

15.8	In-kind contribution	12

15.9	Presentation in conferences and articles	13

15.10	Practical information to settle in the area of Sophia Antipolis	13

15.11	STFLINK	13

16	Reimbursement of travel cost for this meeting	13

17	Attachments:	13

Annex A:  Reference Information on STF process (useful addresses)	14

# Introduction

The WG SES/SatEC Chairman, Alice De Casanove chaired the meeting.

The agenda was approved.  The participants made a short presentation.

# STF concept

Alberto Berrini made a short presentation of the STF concepts.  More details on the standard STF working methods can be found on the ETSI Portal: http://portal.etsi.org/stfs/process/home.asp

# STF funding

These STFs are funded under EC/EFTA contracts:

STF 472: Reference scenarios for Emergency satellite Telecommunication Services

Specific agreement: SA/ETSI/ENTR/496/2013-02

Funding: 303 400 € (459 working days + 28 000 € travel)

Additional in-kind contribution: 180 000 € (equivalent to 300 days)

STF 473: Alert Message Encapsulation

Specific agreement: SA/ETSI/ENTR/496/2013-03

Funding: 259 000 € (415 working days, 10 000 € travel)

Additional in-kind contribution: 180 000 € (equivalent to 300 days)

# In-kind contribution

In-kind contributions must be justified by signed attendance by participants in meetings, workshops, stakeholders’ interview and coordination meetings and documented to show the pertinence of the meeting/event with the scope of the STF, the actual contribution of the STF and the feedback received.  This voluntary contribution is estimated conventional rate of 600 EUR per day.

In addition, time spent by voluntary experts working for the STF can be accounted if their participation is formalized with a contract free of charge and they do not have a remunerated contract in the same STF.

# STF deliverables

The STFs will provide the following ETSI deliverables:

STF 472

DTS/SES-00341-2 Ref Scenario - Incident public transport

DTS/SES-00341-1 Ref Scenario – Earthquake

STF 473

DTS/SES-00310 Multiple Alert Message Encapsulation over Satellite (MAMES)

DTR/SES-00342 MAMES Deployment Guidelines

In addition, the STF will produce an Interim Report and a Final Report for the EC/EFTA.

The Special Agreement has been signed by the EC/EFTA on 26 November.  The start date of the project will then be 1 December 2013.

- Interim Report to be delivered to EC/EFTA 12 months after the start date (30 Nov 2013)

- Final Report to be delivered to EC/EFTA 18 months after the start date (31 May 2015)

The Final Report must be produced after the ETSI deliverables have been published and must include the assessment of the “performance indicators”.

# Review of Terms of Reference

The ToRs have been reviewed, particularly to take into account the actual time scale agreed during the Preparatory Meeting.

# Steering Group

The STF will report to the WG SatEC.

The calendar of the WG meetings will be set to match the reporting milestones of the STFs.

In particular, Laurent Franck will take care of the coordination with STF472, Luca Ronga of the coordination with STF473.

# Selection of experts and STF leader

The experts invited to the meeting have been short-listed on the basis of their qualification and have been confirmed, following their presentation during the Preparatory Meeting.  The necessary mix of competence is available to cover all tasks in the two STFs.

After careful consideration of the leadership competences, the ETSI TB representatives, in agreement with the ETSI Secretariat, have decided to appoint Robert Mort as Leader of STF472 and Matteo Berioli as leader of STF473.

# Work plan review

The planned schedule and effort estimate for the tasks in the Technical Proposal to the EC/EFTA has been revised.  The details are provided in the EXCEL sheets (“Task Matrix”).  The Secretariat will update the STF ToR (§7) to reflect these changes.  The project start date (T0) is 1 December 2013.

# Task allocation and initial contracts

The initial allocation of tasks and resources to the experts is presented in the Task Matrix.

A phased approach in the establishment of contracts has been agreed; in order allow the necessary flexibility to review this allocation in the course of the project, according to the better understanding of the actual progress of the specific tasks and the contribution that can be provided by each expert.

## Resources allocation STF472

For STF472, the allocation of resources to the experts has been done for Tasks 1 and 2 but it has been considered premature to decide now on the detailed resource allocation for the following Tasks 3 to 5 (modeling and writing of standards).  A more pertinent decision will be possible when the experts will have acquired a better reciprocal knowledge, after an initial common working period.

It has then been agreed that the resources allocation for Tasks 3, 4 and 5 will be discussed within the STF, proposed by the STF Leader and agreed by the WG and the Secretariat, in advance of the start of Task 3, in July.

Initial contracts will be extended according to the resources allocation that will be decided.

## Resources allocation STF473

The full amount of resources has been planned, up to the end of STF473.  However, the WG and the Secretariat have recommended that the initial contracts are issued only to cover Phase 1 and the beginning of Phase 2, until September 2014.  The resources allocation for Phase 2 will be reviewed in due time, in the same way as for STF472.

# Contracts

## STF472 – initial contracts

Initial contracts will be made to cover Tasks 1, 2 and 3, including a share of common tasks (STF management and editing preparation) and will be extended after SatEC#25 (3 July):

| STF 472 |  | Initial contr | From | To |
| --- | --- | --- | --- | --- |
| Anton Donner | Ingenieurbüro Donner / DLR | 53 | 01-Jan-14 | 31-Aug-14 |
| Robert Mort | Systek Consulting / THALES | 37 | 01-Jan-14 | 31-Aug-14 |
| Haitham Cruickshank | CCSR | 20 | 01-Jan-14 | 31-Aug-14 |
| Egil Bovim | Egil Bovim Consulting / KoKom | 65 | 01-Jan-14 | 31-Aug-14 |
| Julian Seseña Navarro | Wireless Partners | 38 | 01-Jan-14 | 31-Aug-14 |
| Total contracted |  | 246 |  |  |
| Contingency |  | 213 |  |  |
| Total budget |  | 459 |  |  |

## STF473 – initial contracts

Initial contracts will be made for to cover Phase 1 and the beginning of Phase 2, until September 2014 and will be extended after SatEC#26 (11-12 Sep):

| STF 473 |  | Initial contr | From | To |
| --- | --- | --- | --- | --- |
| Matteo Berioli | ROCMA / DLR | 27 | 01-Jan-14 | 30-Sep-14 |
| Josef Rammer | Dr. Rammer RM e.U. / HUGHES | 89 | 01-Jan-14 | 30-Sep-14 |
| Sara Jayousi | CNIT | 119 | 01-Jan-14 | 30-Sep-14 |
| Total contracted |  | 235 |  |  |
| Contingency |  | 180 |  |  |
| Total budget |  | 415 |  |  |

In addition, the contracting Companies must sign a Declaration of accession to specific Grant Agreement as required by the EC/EFTA for all subcontractors beneficiary of public funding. Alberto Berrini presented the general terms of this declaration.

# STF reporting

The STFs will report to the following SatEC meetings:

SatEC#24 9-10 April 2014 (1st milestone validation)

SatEC#25 3 July 2014 (2nd milestone) and work plan for extension of contracts STF472 (GoToMeeting).  May be changed in FtF meeting if problems with STF472 planning.

SatEC#26 11-12 September 2014 Work Plan Phase 2 and extension of contracts for STF473

SatEC#27  29 October 2014 (validation of Interim Reports)

The STF will report on the progress of the work and level of achievement of the objectives set in the contractual milestones.  If necessary, the STF and the WG will discuss and agree corrective actions and keep the Secretariat informed of any proposed changes in the work plan, so that these can be coordinated with the EC/EFTA.

# Milestones schedule

## Contractual milestones STF472

| Mil | Description | Cut-off date |
| --- | --- | --- |
| A | Progress Report#1 referring of completion of Task 1 (modelling scenarios and response missions) approved by SatEC#24 (9-10 April 2014).. | 10-Apr-2014 |
| B | Progress Report#2 referring of progress of Task 2 (characterization of information exchanges) approved by SatEC#25 (3 July 2014). The Report shall also include the proposed task and resources allocation for the extension of the experts’ contracts. | 03-Jul-2014 |
| C | Progress Report#3, referring of completion of Task 2, progress of Task 3 (writing technical specifications) and plan for Task 4 (topology modelling), approved by SatEC#26 (11-12 September 2014). | 12-Sep-2014 |
| D | Progress Report#4, referring of completion of Task 3 and progress of Task 4, approved by SatEC#27 (29 October 2014) and first draft of the Interim Report. | 31-Oct-2014 |
| E | Interim Report approved by EC/EFTA. The Interim Report must be delivered by the STF Leader to the ETSI Secretariat before 1 November 2014, with the current draft of the TSs. The deadline for delivery to EC/EFTA by the ETSI Secretariat is 30 November. Upon confirmation of approval of the Interim Report by the EC/EFTA (which is expected before 15 January 2015), payments will be made for the work done until 31 December 2014. | 31 Dec 2014 |
| F (prov.) | Progress Report#5 referring of progress of Task 4 and plan for Task 5 (extension of technical specifications), approved by SatEC#28 (date tbd). | tbd |
| G | Final Report approved by EC/EFTA. The Final Report must be delivered by the STF Leader to the ETSI Secretariat before 1 May 2015. The deadline for delivery to EC/EFTA by the ETSI Secretariat is 31 May 2015 (all the ETSI deliverables required in the ToR must have been published). EC/EFTA approval is expected before 15 July 2015. | 31 May 2015 |

## Contractual milestones STF473

| Mil | Description | Cut-off date |
| --- | --- | --- |
| A | Progress Report#1 referring of progress of Tasks 1.1, 1.2 and 1.3, approved by SatEC#24 (9-10 April 2014).. | 10-Apr-2014 |
| B | Progress Report#2 referring of completion of Tasks 1.1, 1.2 and 1.3 and progress of Tasks 1.4 and 1.5 approved by SatEC#25 (3 July 2014). | 03-Jul-2014 |
| C | Progress Report#3, referring of progress of Tasks 1.4 and 1.5 and plan for Phase 2, approved by SatEC#26 (11-12 September 2014). The Report shall also include the proposed task and resources allocation for the extension of the experts’ contracts.. | 12-Sep-2014 |
| D | Progress Report#4, referring of completion of Phase 1, approved by SatEC#27 (29 October 2014) and first draft of the Interim Report. | 31-Oct-2014 |
| E | Interim Report approved by EC/EFTA. The Interim Report must be delivered by the STF Leader to the ETSI Secretariat before 1 November 2014, with the current draft of the TSs. The deadline for delivery to EC/EFTA by the ETSI Secretariat is 30 November. Upon confirmation of approval of the Interim Report by the EC/EFTA (which is expected before 15 January 2015), payments will be made for the work done until 31 December 2014. | 31 Dec 2014 |
| F (prov.) | Progress Report#5 referring of progress of Phase 2, approved by SatEC#28 (date tbd). | tbd |
| G | Final Report approved by EC/EFTA. The Final Report must be delivered by the STF Leader to the ETSI Secretariat before 1 May 2015. The deadline for delivery to EC/EFTA by the ETSI Secretariat is 31 May 2015 (all the ETSI deliverables required in the ToR must have been published). EC/EFTA approval is expected before 15 July 2015. | 31 May 2015 |

# Electronic working tools

## STF folder on “docbox”

A folder will be created on the ETSI Server (docbox) to exchange documents, at the following address: http://portal.etsi.org/docbox/STF (subfolders STF472_SatEC_Scenarios, STF473_SatEC_MAMES).

The subfolders contains a “Public” area, accessible to all ETSI-on-Line users and a “STFworkarea”, with access restricted to the following users:

| STF 472 / STF 473 |  |  |
| --- | --- | --- |
| Name | e-mail | Subfolder / Role |
| Anton Donner | Anton.Donner@dlr.de | STF472 |
| Egil Bovim | egil.bovim@gmail.com | STF472 |
| Haitham Cruickshank | H.Cruickshank@surrey.ac.uk | STF472 |
| Julian Seseña Navarro | julian.sesena@wirelesspartners.es | STF472 |
| Robert Mort | mort.robert@gmail.com | STF472 |
| Josef Rammer | josef.rammer@gmail.com | STF473 |
| Matteo Berioli | matteo.berioli@dlr.de | STF473 |
| Sara Jayousi | sara.jayousi@cnit.it | STF473 |
| Jean-Jacques Bloch | jjbloch@satconcept.com | STF472/473 |
| Alice De Casanove | alice.decasanove@astrium.eads.net | STF472/473 |
| Laurent Franck | Laurent.Franck@telecom-bretagne.eu | STF472/473 |
| Luca Ronga | luca.ronga@cnit.it | STF472/473 |
| Bernt Mattsson | Bernt.Mattsson@etsi.org | STF472/473 |
| Alberto Berrini | alberto.berrini@etsi.org | STF Manager |
| Marithé Carlier | marithe.carlier@etsi.org | STF Administrator |
| Thierry Comont | thierry.comont@etsi.org | STF Administrator |
| Elodie Rouveroux | elodie.rouveroux@etsi.org | STF Administrator |

## STF folders in the internal ETSI NW (H and P drives) not required

## e-mail

An e-mail list will be created, with archive, for the day-to-day work, at the following address: STF472_SatEC_Scenarios@list.etsi.org, STF473_SatEC_MAMES@list.etsi.org with the following users:

| Name | e-mail | List / Role |
| --- | --- | --- |
| Robert Mort | mort.robert@gmail.com | STF472 Leader |
| Anton Donner | Anton.Donner@dlr.de | STF472 |
| Egil Bovim | egil.bovim@gmail.com | STF472 |
| Haitham Cruickshank | H.Cruickshank@surrey.ac.uk | STF472 |
| Julian Seseña Navarro | julian.sesena@wirelesspartners.es | STF472 |
| Laurent Franck | Laurent.Franck@telecom-bretagne.eu | STF472 |
| Matteo Berioli | matteo.berioli@dlr.de | STF473 Leader |
| Josef Rammer | josef.rammer@gmail.com | STF473 |
| Sara Jayousi | sara.jayousi@cnit.it | STF473 |
| Luca Ronga | luca.ronga@cnit.it | STF473 |
| Jean-Jacques Bloch | jjbloch@satconcept.com | STF472/473 |
| Alice De Casanove | alice.decasanove@astrium.eads.net | STF472/473 |
| Bernt Mattsson | Bernt.Mattsson@etsi.org | STF472/473 |

The archive can be accessed from the list management page: http://list.etsi.org/.

The ETSI Secretariat will be the owner of the list.  The STF Leader can ask directly to STFLINK to extend access rights to ETSI Members.  Access to non-ETSI Members must be authorized by the STF Manager.

## STF presentation page on the ETSI Portal

A presentation page for the STF will be created on the ETSI Portal.  This page can be used to advertise the STF results and share documents for discussion inside and outside ETSI.  The URL can be referred from other WEB pages or by e-mail.  STFLINK will create an initial page for the STF.  The STF Leader can then upload and the HTML page and ask STFLINK to publish an updated version on the Portal.  It must be noted that the page is accessible from the WEB.  Therefore, if the page contains links to non-published documents, the publication must be authorized by the STF Manager.

An example is http://portal.etsi.org/stfs/STF_HomePages/STF457/STF457.asp

The ETSI Secretariat will include a counter of visits in the page, to comply with the “effectiveness” KPI “umber of downloads during the consultation period”.

## Access rights

During the period in which they work for the STF, experts will be granted the same access rights as the full ETSI Members, even if their Company is not an ETSI Member.  Experts from non-Member Companies will be bound to the respect of the ETSI IPR and confidentiality rules, which are reproduced in their LoEs.  Access to the STF IT services and, in particular, Members access rights will be granted after the experts’ contract is signed by both parties and will be removed one month after the STF work is finished or the expert contract expires.

# Organization of the work

## Establishment of Contracts

Contracts (LoE) will be made according to the conditions agreed in this Preparatory Meeting.  In order to draft the LoE, the ETSI Secretariat must receive the administrative information that has been requested with the invitation to the Preparatory Meeting.

The ETSI Secretariat will send a “pdf” file to the contact person of the expert’s Company indicated in the administrative information form.

A Declaration of accession to specific Grant Agreement (“Accession Form”) will be annexed to the contracts for STFs funded by the EC/EFTA. A detailed explanation is given inside the form.

The contact person should print out and send two signed copies to the ETSI Secretariat, at the postal address STFLINK, 650 route des Lucioles, F-06921 Sophia Antipolis Cedex, France.  One original of the LoE will be returned to the contact person, countersigned by the ETSI Director-General.  One copy of the Accession Form will be kept by ETSI and the other will be sent to the EC/EFTA.

The expert is not be entitled to come to work in the ETSI premises nor to be granted access to the IT services nor to charge working time before the LoE is signed by both parties.

## Social Security and Work Permit

Experts attending sessions in the ETSI premises must provide a certificate to prove that their Company has paid the Social Security contributions for the period of activity in the STF.

Experts from Companies based in an “EU area” country (EU + Iceland, Norway, Liechtenstein, and Switzerland) must provide a "A1" certificate.  Experts from Companies based in France must provide a copy of the Social Security card for an employee or URSSAF declaration for self-employed consultants

The Social Security certificate must be requested as soon as possible to the competent authorities.  If the certificate cannot be delivered on time for the first session of the STF in ETSI, then the expert must provide a copy of the request.

Experts from countries outside the “EU area” must obtain a Work Permit before they can join an STF session in ETSI.  This procedure requires a minimum of 8 weeks.

## Session plan

The initial session plan is in the attached EXCEL sheet.  The initial plan will be recorded by the ETSI Secretariat in the Time Allocation Management (TAM) WEB application.  Request for new sessions and/or changes of the current plan will be done directly by the experts or by the STF Leader using the TAM interface.

The process is as follows:

1)	the expert or the Leader requests a new session or to change a session (status REQUESTED)

2)	ETSI Secretariat (STF Support) confirms the session (status PLANNED)

The expert concerned and the Leader are informed by automatic e-mail of all changes of the session plan, when they are requested and when they are confirmed by the ETSI Secretariat.

The same process applies for sessions in ETSI and for work at home.  However, request for sessions in ETSI should be submitted with reasonable advance, to allow planning of office allocation.

## Declaration of time spent

After the end of each month each expert will confirm the time actually spent in TAM. The STF Leader will validate the experts’ declaration, to confirm that the effort claimed corresponds to the result achieved. STF Support will then accept the time sheets, after checking the contractual conditions.

The process is as follows:

3)	if the expert has worked according to the plan, he/she confirms the time spent (status DONE)

3a)	if the actual working time is different than planned (typically for home work), the expert will update the time sheet and submit to STF Support, as for an updated “session plan”.  After STF Support has confirmed the change, the expert can confirm the time spent, as in 3)

4)	The STF LEADER validates the time spent (status VALIDATED)

5)	STF Support accepts the registration and the related invoice can be paid (status ACCEPTED)

The declaration of the time spent should be done by each expert after the last session of the current month and before the 7th of the month that follows, based upon the agreed session plan (status “PLANNED”).  When the expert submits the time sheet, status will be changed to “DONE”.  The STF Leader should validate the experts’ time sheets in status “DONE”, before the 14th of the following month (status will be changed to “VALIDATED”).  When the Secretariat confirms acceptance of the time declaration (status “ACCEPTED”), the corresponding working days are “credited” to the contract for the payment of the next invoice.

## Travels

The travel cost to attend the STF working sessions (in ETSI or in any other location) is included in the contractual remuneration.

The STF travel budget can be used to reimburse cost for the experts to attend the TB meetings and other meetings outside the STF working sessions.  These travels must be preliminarily authorized by the ETSI Secretariat, and are limited to the subjects explicitly mentioned in the ToR.

The preliminary authorization of the EC/EFTA must be obtained by the ETSI Secretariat for mission travels not explicitly listed in the ToR and, in any case, for mission travels outside Europe and/or costing more than 1 500 EUR.  The travel request must be made reasonably in advance, to allow for the approval process.

Travel approval is managed with the Travel Management WEB application:

1)	The STF Leader requests as soon as possible a Travel Plan, indicating the general information about reason, duration, number of experts, location, expected cost, etc.

2)	The ETSI Secretariat endorses the travel plan (status “ETSI”)

3)	The expert prepares a Travel Order (TO) with all the details of the proposed travel organization and cost.  The Travel Order must be based upon an approved Travel Plan.

4)	The ETSI Secretariat endorses the proposed travel organization.  The experts receives a confirmation by e-mail with a TO number (e.g. STF/2011/NNNN), which represents the confirmation of the approval and that he/she will refer in the reimbursement claim (status “AGREED”).

5)	The travel cost will be reimbursed on the basis of the travel organization agreed in the TO and within the limits set by the ETSI Travel rules.

ETSI will reimburse the travel and subsistence cost according to the ETSI travel reimbursement rules, with justification bills and for the minimum period necessary to attend the meeting.  Reimbursement will be made according to the minimum cost and duration necessary to present the STF contribution to the meeting.  It is recommended that, if there is the need for special travel arrangement and/or extended duration, the expert provides this information in the Travel Order, so that STF Support can confirm the preliminary agreement.  If this information is not provided in the Travel Order, the reimbursement will be determined by ETSI according to the information available at the time the reimbursement will be requested.  Unexpected extra-cost must be justified in the travel reimbursement claim.

The Travel Expenses Reimbursement form can be sent to STFLINK, with an invoice from the Company and copies of the bills and boarding cards attached.

Reimbursement claims should be submitted to ETSI no later than one month after the travel.  If this is not possible, the expert shall inform ETSI of the amount that will be claimed.

Experts travelling to meetings other than those of ETSI TBs must produce an executive report of their attendance.  The report should provide the necessary information to assess the benefit for the STF from the attendance.  The Mission Report template provides an example of “bullet-points” structure.

If required, the in-kind contribution signatures must be sent to STFLINK before submitting the reimbursement claim.

## Milestones and reporting

The achievement of milestones is normally related to the approval of STF Reports.  In order to ensure liaison with the reference TB, the reporting schedule is linked to the TB/WG meeting calendar.  The objectives to be achieved for each milestone and the target date are indicated in §13 of these minutes and reproduced in the LoE.

If a milestone is not achieved or delayed, payment of invoices may be suspended until the cause and responsibility for the failure is identified.  If the experts are not responsible for the failure, their will work will be normally remunerated, however, the ETSI Secretariat will take the necessary corrective actions to ensure the efficient use of the remaining resources.

Unless differently specified, draft of Progress Reports and intermediate deliverables should be made available by the STF Leader to the ETSI Secretariat (STFLINK) and the TB at least two weeks before the target date for the milestone.  Final draft deliverables for TB approval must be made available by the STF Leader to the TB at least 30 days before the start of the meeting.

The Report and the related documents must be uploaded on the TB contributions area of the ETSI Portal with source “STF 472” or “STF473”.  The Leader will inform STF Support (STFLINK) by e-mail when the documents have been uploaded.  The milestone will be considered as achieved when all the documents referred will be in status “Accepted” in the TB contribution area.  The STF Leader will inform STF Support (STFLINK) by e-mail when this is achieved.

The ETSI Secretariat will review the Interim and Final Reports before sending to the EC/EFTA services.  The ETSI Secretariat requires a minimum period of 2 weeks from reception of the complete report for review and delivery to EC/EFTA.  The EC/EFTA acceptance confirmation process may require up to 45 days from the reception of the Report by their services.

The ETSI template for the Progress Report, the Interim Report and the Final Report can be found on the ETSI Portal.

## Invoicing

Invoices for the time spent can be sent after the relevant milestone is achieved.  The amount to be invoiced corresponds to the number of working days actually spent until the target date for the Milestone indicated in the LoE and as it results from the time sheets accepted by the ETSI Secretariat.

When the milestone is achieved, STF Support will send to the contact person of the LoE (copy to the expert) an e-mail with the amount that can be invoiced.

In order to comply with the French regulations and the ETSI accounting rules, the invoice must fulfil the following requirements:

be an original document, preferably on head letter of the Company

contain the term "INVOICE" or the equivalent term in the national language in the header of the document

and provide the following information:

Date of issue

Invoice number (a sequential number, based on one or more series, which uniquely identifies the invoice)

Full name, legal address and registration number of your Company

Company VAT number (the VAT identification number under which your company supplied the services)

Customer name and address (ETSI, 650 route des Lucioles, F-06921 Sophia Antipolis, cedex France)

ETSI VAT identification number (FR 14 348 623 562), for companies based in an EU country

Quantity and nature of the services rendered and, in particular:

Expert name

LoE code * or Travel Order number

Milestone(s) code, as referenced in Annex 2 of the LoE **

Number of working days claimed and daily rate

Reference period for the work claimed or date of the travel

Net amount due (in EUR, exclusive of tax)

VAT rate amount (VAT must be charged only by Companies based in France) ***

Total amount of the invoice (in EUR, inclusive of tax)

Notes - 
*  The invoice must refer to a single LoE or Travel Order: if the expert works on different STFs, separate invoices are required

** The invoice must correspond to the amount of work performed to achieve the milestone(s), i.e. not exceeding the total accepted time sheets at the milestone achievement date (delivery date) indicated in the LoE.

*** Application of VAT on travel reimbursement invoices for Companies based in France

Payment will be made within 30 days upon reception of the invoice by ETSI and confirmation of the achievement of the relevant milestone. If the milestone is delayed, the invoice must be kept on hold until the achievement is confirmed.  The final invoice must be sent not later than two months after the conclusion of the contract

## In-kind contribution

Signatures of participants to meetings/events must be collected on the attendance sheet templates agreed with the EC/EFTA, which are different for meetings with the reference TB and WGs (template for reference TB/WG meetings) and meetings with other TBs or other events (template for other events)

The ORIGINAL with the signatures must be sent to the following postal address, before submitting the Travel Reimbursement claim:

ETSI
STFLINK
650, Route des Lucioles
F-06921 Sophia Antipolis
France

In relation with the potential risk that the paper copy may be lost in the post, it is recommended to send a scanned copy in pdf format by e-mail to STFLINK@etsi.org.

In addition to the signed attendance sheets, a documentation must be provided, to show evidence that the subject of the meeting/event for which the signatures have been collected is relevant to the scope of the STF and which documents have been submitted by the STF (e.g. presentations, drafts, reports, etc.).

Documents presented to ETSI TB meetings must be uploaded on the TB contributions area of the ETSI Portal with source “STF 472” or “STF 473”.  The STF contribution must also be reported in the minutes of the meeting.

For an external meeting, the Mission Report must be provided, with a copy of the presentation and other documents submitted by the STF, even in case there is no travel reimbursement request.

More information can be found in the STF site on the ETSI Portal.

## Presentation in conferences and articles

ETSI welcome the widest possible dissemination of the standardization achievement in articles conferences and other publications, on condition that the copyright and confidentiality requirements are fulfilled and that the role of ETSI and its brand identity are duly evidenced and acknowledged.

Therefore, reference to ETSI, the TB, the STF and the funding sources, if different from the ETSI budget (e.g. EC/EFTA, Members), must be explicitly quoted.

In order to avoid confusion, the activity and results achieved on behalf of ETSI must be clearly identified and must appear as distinct from the objectives of any other related initiatives, either commercial or not for profit.

Moreover, it must be considered that the documentation which is being processed by the STF is, by its nature, draft material not yet approved by the ETSI Membership.  Therefore, whenever this material is presented in another context than the STF reference TB, particular care must be taken to ensure that the audience understands that this represents the provisional point of view of the STF and/or the reference TB and that this may not be interpreted as a firm official ETSI position.

More information can be found in the STF site on the ETSI Portal.

## Practical information to settle in the area of Sophia Antipolis

The ETSI Secretariat has negotiated preferential rates for housing, transports and other services in the area of Sophia Antipolis.  More information can be found in the STF site on the ETSI Portal.

## STFLINK

If you do not know the person who deals with a particular topic, you can address your requests regarding STFs to “STFLINK” (STFLINK@etsi.org), postal address STFLINK, 650 route des Lucioles, F-06921 Sophia Antipolis Cedex, France.  They will dispatch take your requests to the relevant services.

# Reimbursement of travel cost for this meeting

ETSI will reimburse the travel and subsistence cost for the participation to this Preparatory Meeting according to the ETSI travel reimbursement rules i.e. cheapest ticket, 3 star hotel in Sophia Antipolis, 35 EUR per meal, airport bus shuttle (unless taxi required, due to arrival/departure time), with justification bills and for the minimum period necessary to attend the meeting.  The Travel Expenses Reimbursement form can be sent to STFLINK, either with an invoice from the Company and copies of the bills or as direct reimbursement to the experts, with the original bills attached.

# Attachments:

- ToR STF472 v0.2, ToR STF473 v0.2, revised during the Preparatory Meeting

- Task matrix

Annex A:  Reference Information on STF process (useful addresses)

The reference information and contact persons concerning the STF management process and requirements can be found at the following addresses:

| ETSI WEB site | http://www.etsi.org/ |
| --- | --- |
| ETSI Portal | http://portal.etsi.org/ |
| STF reference Information | http://portal.etsi.org/Portal_STF/FullSearch.asp?Param |
| STF management process | http://portal.etsi.org/stfs/process/home.asp |
| STF working conditions | http://portal.etsi.org/stfs/process/item6_STFwork/item6_A_STFWork.asp |
| STF LoE | http://portal.etsi.org/stfs/process/item5_Contr&Invoice/item5_A_LoEconditions.asp |
| STF Travel application | http://webapp.etsi.org/travel/ |
| Time Allocation Management (TAM) | http://webapp.etsi.org/STF_TAM/ |
| Mailing list server | http://list.etsi.org/ |
| EditHelp (standards drafting support) | http://portal.etsi.org/edithelp/home.asp http://portal.etsi.org/edithelp/ETSI_Packs/Deliverables_pack/index.asp mailto:edithelp@etsi.org |
| CTI (Conformance Testing and Interoperability Competence Centre) | http://www.etsi.org/technicalfocus/home.htm |
| Helpdesk (IT support) | http://portal.etsi.org/helpdesk/home.asp +33 4 9294 4900 |
| STFLINK (STF support) | mailto:STFLINK@etsi.org |
| STF Manager Alberto Berrini | alberto.berrini@etsi.org +33 4 9294 4264 +33 6 30 67 93 61 |
| STF Support Director Youssouf Sakho | youssouf.sakho@etsi.org +33 4 9294 4940 |
| STF Support Administrators Marithé Carlier Thierry Comont Elodie Rouveroux | marithe.carlier@etsi.org +33 4 9294 4325 thierry.comont@etsi.org +33 4 9294 4272 elodie.rouveroux@etsi.org +33 4 9294 4328 |